## Slide 1: Project Module Week 3
By: Mansi
Slides by: Mansi Udani

## Slide 2: Requirement Specifications
Business Requirements
User Requirements
Product Requirements
Functional Requirements
Non-Functional Requirements
High-level
Moderate
Detailed

## Slide 3: Requirements Engineering
Identifying stakeholder requirements
  What Customer wants/needs
  Developers and other personnel
Detailing requirements
  Documentation: Clear and Concise
  Evolve over time: VERSION CONTROL!
Managing the requirements
  Can evolve over time (agile development)
  Should have clear prioritisation

## Slide 4: Requirements Elicitation
Gather requirements
  Identify Customer wants and needs
  Identify system limitations
  Identify required inputs & outputs
Clarify scope
  Should not engage in open-ended projects
  Should have clear prototype phase
  Can allow for expansion without causing the project to become stuck

## Slide 5: Requirements Analysis
Understand relationship and interaction between requirements
  Dependencies
    Minimise where possible
    Understand when to prioritise
  Prioritisation
    Identify independent steps
    Prioritise based on need
    Should always use multiple levels!

## Slide 6: Requirements Specification Headings
Introduction
Purpose
Scope
Definitions
Assumptions
Requirements
Functional
Non-Functional
Interface

## Slide 7: Requirements Specification Introduction
Purpose
  Specify what the system is supposed to do
Project Scope
  Explain in brief what project will and will not do
  Describe application
  Project objectives
    Include a short description for each objective
    Set “success conditions” that can be validated
  Detail limitations in scope
    Human resources: estimates of worker-time available
    Technical resources: hardware and software limitations

## Slide 8: Requirements Specification Headings
Other system architecture
Database
Class diagram
Flowcharts
System Evolution
Plan for future changes
Plan for contingencies
Anticipate scope shifts

## Slide 9: Requirements Specification Introduction
Definitions
  Introduce any terms invented for the project
  Explain “terms of art” which may not be familiar
  Explain where a term is used in a non-standard way
  Define any acronyms that are used.
Assumptions
  Explain anything you assume to be true without testing

## Slide 10: Functional vs Non-Functional Requirements
Functional requirements describe ways a product must behave.
Nonfunctional requirements, also known as quality attributes, describe the general software characteristics.
Functional requirements: The system must do [requirement].
Non-functional requirement: The system shall be [requirement].

## Slide 11: Functional vs Non-Functional Requirements
Parameters | Functional Requirement | Non-Functional Requirement
Requirement | It is mandatory | It is non-mandatory
Capturing type | It is captured in the use case. | It is captured as a quality attribute.
End-result | Product feature | Product properties
Capturing | Easy to capture | Hard to capture
Objective | Helps you verify the functionality of the software. | Helps you to verify the performance of the software.
Area of focus | Focuses on user requirement | Concentrates on the user's expectation and experience.
Documentation | Describe what the product does | Describes how the product works
Product Info | Product Features | Product Properties

## Slide 12: Functional Requirements
Functional requirements are product features that developers must implement to enable users to achieve their goals.
Document that contains specific details of activities and operations of the project.
The design of this document help to understand the
System, technical and component needs to complete the project.
Should be well organized in a hierarchical structure that may help make standardize requirements of the project.

## Slide 13: Functional Requirements
Statement of Requirement
  Concise statement of what the requirement is for
Requirement scope
  Project’s objectives are decomposed
Description
  Overview & Priority
  Inputs, Processing, Outputs
  Error Handling

## Slide 14: Functional Requirements
Use Case
  Use Case Diagram
  Flow Description
    Precondition
    Activation
    Main Flow
    Alternative Flow
    Exceptional flow
    Termination
    Post Condition

## Slide 15: Why Functional Requirements need to be documented?
To avoid misunderstandings.
Working towards the same goal everyday.
A written record helps in shared understanding.
Problems can be identified sooner.
Project becomes more predictable: Detailed, high-quality requirements allow you to estimate the development time and at the end check if the project is meeting the expectations.

## Slide 16: Functional Requirements
Details of each step of the project, operations that perform by at each level.
Description of the project systems requirements, that meets the applicability and general needs.
Description of the information, inputs require into the system, or for the system.
Information of general process mapping, that is workflows performed by the system.
Details of the responsible personnel, who will handle the information, input the queries and details.**

## Slide 17: Non-Functional Requirements
Non Functional requirements are descriptions of how the system does its job
Should not be included if blank or trivial
Performance/Response time requirement
  Performance requirements from system
  Platform-based performance requirements
Availability requirement
  Is downtime acceptable?
  Should access be restricted

## Slide 18: Non-Functional Requirements
Reliability requirement
  Measure of how often faults occur
Robustness requirement
  Tolerance for incorrect inputs/use
Recover requirement
  Resolving Faults when they occur
Security requirement
  Should access be restricted?

## Slide 19: Non-Functional Requirements
Maintainability requirement
  Code may need to be modified
  Does system need to be stopped
  How does this impact other requirements
Portability requirement
  Can this system be used on other platforms
  What modifications would need to be used

## Slide 20: Non-Functional Requirements
Extendibility requirement
  Can this system expand to provide more functions
Reusability requirement
  Can this system use other inputs or software
Resource utilization requirement
  Does this system require special resources
  Are these resources available

## Slide 21: Interface Requirements
GUI
  Interface with users
  Include mock-ups
  Explain how you addressed above requirements in the design.
  It is important that the mock-ups are in line with the functional requirements above

## Slide 22: Interface Requirements
Command Line Interface (CLI)
  User interaction in text form
  May give more precise control than GUI
  Must specify interactions (commands)
Application Programming Interfaces (API)
  Interface between systems
  May be automated
  Specify inputs and outputs
  Clear relationship between components

## Slide 23: Non-Functional Requirements
https://arxiv.org/pdf/1908.04674.pdf
https://arxiv.org/pdf/2109.00872.pdf
https://www.scitepress.org/Papers/2018/66945/66945.pdf

## Slide 24: Lab
Specify the functional and non-functional requirements for your project.
For every requirement decide the scope and description.
Make a GUI if applicable.

## Slide 25: Questions